PREVENTRA

CMS Data: Feasibility & 4-Week Plan

# Completed work & baseline system

Before embarking on the CMS data migration and weekly trend monitoring, a fully functional baseline system (code-named NeuroShield, branded as Preventra) has been built and verified. The completed baseline architecture includes:

- Offline ML Pipeline: Cleans raw clinical data, computes Charlson Comorbidity Index (CCI) scores from ICD-9 codes, and engineers ~25 clinical features. Trains a Decision Tree classifier (balanced labels and sample weighting to prioritize under-30-day readmissions), logs runs to a local MLflow registry, and calibrates risk thresholds into High, Medium, and Low bands.

- Interpretability Engine: A decision-path tool that walks the decision tree for each patient to extract and map the top 3 patient-specific risk drivers to clinician-friendly explanations.

- Production Batch Pipeline: A Prefect-orchestrated batch scoring pipeline that processes new discharge CSVs, runs feature engineering, scores patients, extracts risk drivers, and writes results to MongoDB.

- FastAPI Backend API: REST endpoints for the dashboard: patient worklists, historical score logs, care coordinator assignment, care notes, alerts on 15-point score jumps, and manual patient scoring.

- Gemini-Powered Chatbot: A safe, two-stage natural language interface using Google Gemini function-calling to query MongoDB and answer clinician questions without raw query generation.

- React Clinical Dashboard: Patient worklists, detailed risk profile timelines, care coordination tools, manual patient entry/updating, and live alert feeds.

# Summary

We can proceed. Phase 1 (discharge-time risk) is fully supported, a working model already exists. Phase 2 (weekly trend) is supported for the claims  and pharmacy-based signals; patient-reported and care-coordination signals need a separate source later.

| Track | Verdict | Why |
| --- | --- | --- |
| Phase 1 — discharge risk | Go | Full feature set available; feature engineering feasible. |
| Phase 2 — weekly trend | Conditional go | Follow-up visits and Rx adherence are buildable now. Engagement/care-coordination data comes later, from our own product. |

# The dataset

CMS DE-SynPUF: three years (2008–2010) of Medicare claims, linked per patient, across five files:

- Beneficiary Summary: Demographics, chronic conditions, coverage

- Inpatient Claims: Admissions, discharge dates, DRG, diagnoses — the Phase 1 spine

- Outpatient & Carrier Claims: Visits, used for prior utilization and follow-up tracking

- Part D Events: Prescription fills, the Phase 2 adherence signal

Only a small preview is loaded so far; Week 1 pulls the full sample.

# Strengths

- 3 years of linked history per patient — enables prior-utilization and trend features

- Real Medicare claims schema — pipeline transfers directly to production data later

- Financial and utilization detail our current diabetes-only product doesn't have

- Covers many conditions, not just diabetes — broadens the product

- Part D fill data is a genuine, usable adherence signal for Phase 2

# Gaps & workarounds

| Gap | Workaround now | Later |
| --- | --- | --- |
| No labs, vitals, or clinical notes | Use diagnosis/procedure codes and DRG as severity proxies | Add EHR data when available |
| No patient-reported or care-coordination data | Phase 2 ships with the claims-derivable subset only | Separate workstream once the product is live and collecting this data |

# 4-Week PREVENTRA Implementation Plan

## Week 1: Data Infrastructure & Cohort Definition

- Pull the full CMS DE-SynPUF sample, including Beneficiary, Inpatient, Outpatient, Carrier, and Part D files.

- Clean and standardize the source files to prepare them for the offline ML pipeline.

- Build the core inpatient spine, join the beneficiary data, and define the readmission label.

## Week 2: Static Feature Engineering & Baseline Modeling

- Construct lookback features encompassing prior visits, cost, and Rx history per admission.

- Finalize all diagnosis-based features, including comorbidity and frailty metrics.

- Train the discharge-time model, evaluate its accuracy and calibration, and review the top features.

## Week 3: Longitudinal Data & Dynamic Features

- Isolate the post-discharge follow-up visit and Rx refill signals.

- Reconstruct the week-by-week feature history for testing.

- Generate the weekly snapshots to build the longitudinal tracking framework.

## Week 4: Unified Modeling, Testing & Readout

- Extend the core model with the new post-discharge features and integrate the trend detection logic.

- Backtest the trend logic, check edge cases, and finalize the backend pull requests for review.

- Package the system as a weekly scoring prototype.

# Done by end of sprint

- A trained, evaluated Phase 1 model

- A working Phase 2 prototype: weekly score + trend, tested on historical data

- A clear scope for what's next: App Development, Deployment, Scaling

A Note on MIMIC-IV Access MIMIC-IV is a real, single-hospital clinical dataset we're using alongside CMS to test whether adding lab values, vitals, and severity scores improves discharge-risk predictions. It's also our only source of real outpatient vitals data, useful for validating the Phase 2 trend logic. While MIMIC-IV offers fantastic clinical depth, genuine outpatient vitals and actual lab values it is a strictly restricted, credentialed dataset. Gaining access requires registering with PhysioNet and completing a recognized human subjects research training course (typically the CITI “Data or Specimens Only Research” course). You must then submit an application and sign a data use agreement. Completing the required course and waiting for the formal access approval will take extra time.